# Passify

Project Development Plan

Simple ID and Event Pass Generator
Version 1.0 | 23 September 2026

# 1. Project Overview

Passify is a web application for creating branded IDs and event passes, generating QR-based verification links, and managing pass status. When a visitor opens the website, the first screen asks how Passify will be used.

The opening options are:

Personal use: Create a pass for yourself or a small private activity.

For an organization: Create and manage passes for employees, students, members, visitors, or event attendees.

Both options use the same pass-generation, QR verification, and status-management system. The selection changes onboarding, dashboard labels, and organization features.

# 2. Team Structure

The project is divided between four members. Each member owns a primary area, while integration decisions are reviewed by the whole team.

## Member 1: Frontend Developer

Responsibilities:

Build the personal-use and organization-use selection screen.

Create login, registration, and onboarding interfaces.

Build personal and organization dashboards.

Create template selection and the pass creation form.

Implement the live pass preview.

Build pass list, details, search, and management screens.

Implement responsive desktop and mobile layouts.

Add accessible labels, buttons, loading states, and form errors.

Main folders:

app/
components/Onboarding/
components/Dashboard/
components/PassBuilder/
components/PassPreview/
components/TemplateSelector/

Deliverables:

Complete user interface for both user types.

Reusable form and display components.

Five pass template interfaces.

## Member 2: Backend and Database Developer

Responsibilities:

Design and create the database schema.

Implement personal and organization workspaces.

Build organization, event, and usage-group management.

Create APIs for pass creation, updates, listing, search, revocation, and expiry.

Generate unique pass numbers and secure verification tokens.

Implement Active, Expired, and Revoked status rules.

Build CSV validation and bulk pass creation.

Add database constraints and indexes.

Main folders:

app/api/
lib/database/
lib/validation/

Deliverables:

Database migrations and seed data.

Secure API routes.

Business rules for pass status.

CSV import processing.

## Member 3: Authentication, Security, and Export Developer

Responsibilities:

Configure Supabase authentication, login, logout, and password reset.

Protect organizer routes and enforce workspace ownership.

Configure file storage and validate uploaded files.

Resize and compress uploaded photos.

Generate QR codes for verification URLs.

Implement PNG download, browser printing, and PDF output.

Configure environment variables, deployment, backups, and production settings.

Deliverables:

Secure authentication flow.

Working upload and image-processing pipeline.

Downloadable and printable passes.

Production deployment configuration.

## Member 4: QA, Testing, Documentation, and Coordination

Responsibilities:

Convert the SRS into test cases and acceptance checks.

Test personal and organization workflows.

Test desktop, mobile, and supported browsers.

Test authentication, authorization, and workspace isolation.

Test image uploads, CSV imports, QR codes, and exports.

Test Active, Expired, and Revoked statuses.

Check keyboard accessibility and readable status messages.

Track bugs, maintain documentation, and coordinate integration.

Deliverables:

Test plan and acceptance checklist.

Bug reports and regression results.

Release checklist and user documentation.

# 3. User Experience Flow

## 3.1 Opening Selection

The first screen should ask:

How will you use Passify?

Personal use

For an organization

Save the choice in the workspace record:

workspace_type: "personal" | "organization"

## 3.2 Personal Use Flow

User selects Personal use.

User registers or logs in.

User selects a pass template.

User enters holder details and uploads a photo.

User reviews the live preview.

Passify generates a pass number and QR code.

User downloads or prints the pass.

Anyone can verify the pass through its public QR URL.

## 3.3 Organization Flow

User selects For an organization.

User registers or logs in.

User creates an organization profile.

User creates an event, department, or usage group.

User creates one pass or imports multiple people using CSV.

User searches, downloads, expires, or revokes passes.

Verifiers check passes through the public QR verification page.

# 4. Development Phases

## Phase 1: Project Setup

Owners: All members

Create the Next.js and TypeScript project.

Configure Git, coding standards, Supabase, and environments.

Agree on the database schema and API contracts.

Create the base application layout and design system.

## Phase 2: Authentication and Usage Selection

Owners: Members 1, 2, 3, and 4

Build the personal/organization selection screen.

Implement registration, login, logout, and protected routes.

Create workspace records and save workspace type.

Test routing to the correct dashboard.

## Phase 3: Personal Pass Creation

Owners: Members 1, 2, and 3

Build template selection, holder form, and live preview.

Create pass APIs and validation.

Add photo upload, QR generation, PNG download, and printing.

## Phase 4: Organization Management

Owners: Members 1, 2, 3, and 4

Build organization and event setup.

Add dashboard, pass table, search, and filtering.

Implement CSV import and ownership checks.

## Phase 5: Verification and Status Management

Owners: Members 1, 2, 3, and 4

Build the public verification route: /verify/[token].

Implement token lookup and status calculation.

Add revoke, expiry, and verification logging.

Review publicly visible personal data.

## Phase 6: Templates and Export Quality

Owners: Members 1, 2, 3, and 4

Complete Event Badge, Employee ID, Visitor Pass, Student ID, and Membership Card templates.

Test QR readability, print dimensions, and export quality.

## Phase 7: Final Testing and Deployment

Owners: All members

Run complete user journeys on desktop and mobile.

Review accessibility, security, performance, and browser compatibility.

Fix release-blocking issues and deploy the production application.

# 5. Eight-Week Schedule

| Week | Main Work | Responsible Members |
| --- | --- | --- |
| 1 | Project setup, architecture, and database planning | All |
| 2 | Authentication and usage selection | 1, 2, 3, 4 |
| 3 | Personal onboarding and pass builder | 1, 2, 3 |
| 4 | Preview, QR generation, uploads, and exports | 1, 3, 4 |
| 5 | Organization setup, dashboard, and pass management | 1, 2 |
| 6 | Verification, expiry, revocation, and logs | 1, 2, 3, 4 |
| 7 | CSV import and remaining templates | 1, 2, 3 |
| 8 | Testing, security review, accessibility, and deployment | All |

# 6. Recommended Technology

Frontend and backend: Next.js with TypeScript.

UI: React with CSS or a small component library.

Authentication: Supabase Auth.

Database: Supabase PostgreSQL.

File storage: Supabase Storage.

QR codes: A maintained QR-code library.

Deployment: Vercel or an equivalent Next.js host.

Testing: Vitest, React Testing Library, and Playwright.

# 7. Definition of Done

Users choose personal or organization use when opening the website.

The selected mode is saved to the correct workspace.

Personal users can create, download, and print passes.

Organization users can manage organizations and multiple passes.

All five templates work with live previews and QR codes.

Verification works without login and shows the correct status.

Active, Expired, and Revoked states are handled correctly.

Users cannot access another workspace's information.

Image uploads, CSV imports, exports, and printing work correctly.

The application works on desktop and mobile browsers.

QA has completed the acceptance checklist.

The application is deployed and documented.

# 8. Team Working Rules

Member 1 and Member 2 agree on API request and response shapes before frontend integration.

Member 3 reviews authentication and authorization changes before deployment.

Member 4 tests each completed feature before it is marked complete.

All pull requests should include a short description and testing notes.

No feature should be considered complete until it works on both desktop and mobile widths.